# Test Plan and Test Results - ShareSomeArt

Matthew Miller and Abdinasir Aidrus

Franklin University

COMP 495

Yuying Wang and Brian Gorman

10/12/2025

Initial Test Plan – ShareSomeArt

| Test # | Title | Description | Requirement Title | Person Testing | Test Date | Result |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Test User Login | Test the ability for the User to log into an account. | User Login/ Authentication | Nas | Oct 1, 2025 | Complete |
| 2 | Test Login Success and Redirect | Test the redirection of the User to the Feed page after successful login. | User Login Success and Redirect | Nas | Oct 1, 2025 | Complete |
| 3 | Test Login Errors | Test all possible errors to display when an error is made logging in. | User Login Errors | Nas | Oct 1, 2025 | Complete |
| 4 | Test User Registration | Test the ability for the user to successfully register a new account. | User Registration | Nas | Sep 17 2025 | Complete |
| 5 | Test User Registration Success and Redirect | Test successful registration attempt and successful redirect to the login page. | User Registration Success and Redirect | Nas | Sep 17 2025 | Complete |
| 6 | Test User Registration Errors | Test the errors for each entry into the registration page. | User Registration Errors | Nas | Sep 17, 2025 | Complete |
| 7 | Test User Logout | Test the ability for the user to logout. | User Logout | Nas | Oct 9, 2025 | Complete |
| 8 | Test User Logout success and redirect | Test the success of the logout attempt and subsequent redirect to the Login page | User Logout Success | Nas | Oct 9, 2025 | Complete |
| 9 | Test non-user Lockout | Test that a non-logged in user cannot access the application (except for registration and login page) | Non-User Lockout | Nas | Oct 9, 2025 | Complete |
| 10 | Test Post Creation | Test that a user can create a post | Post Creation | Matt | Oct 30, 2025 | Complete |
| 11 | Test Post Details | Test that a user can add the details (title, desc, image, tag) to a post. | Post Details | Nas | Oct 16, 2025 | Complete |
| 12 | Test Non-null Post Details | Test that the user cannot add null values for Post details. | Non-null Post Details | Matt | Oct 30, 2025 | Complete |
| 13 | Test Search Bar Input | Test the search bar on the search page to allow input. | Search Bar Input | Nas | Nov 7, 2025 | Complete |
| 14 | Test Search Bar Dropdown | Test the dropdown connected to the searchbar to select search categories (User, Title, Tag) | Search Bar Dropdown | Nas | Nov 7, 2025 | Complete |
| 15 | Test Search Bar Success | Test the search bar’s submission and ability to query the database properly and show posts matching the filter. | Search Bar Success | Nas | Nov 7, 2025 | Complete |
| 16 | Test User Page | Test the accessibility of the user page. | User Page | Matt | Oct 9, 2025 | Complete |
| 17 | Test User Page Posts | Test that the User page properly show’s the User’s posts in chronological (newest-oldest) order. | User Page Posts | Nas | Nov 7, 2025 | Complete |
| 18 | Test User -Public Page Follow Button | The User-Public page will contain a “Follow” button that will be clickable. | User-Public Page Follow Button | Nas | Nov 12, 2025 | Complete |
| 19 | Test User-Public Correct User | Test the User-Public page shows the correct user and posts | User-Public Correct User | Matt | Oct 30, 2025 | Complete |
| 20 | Test User-Public User Posts | Test the User-Public page shows all user Posts (not hidden) | User-Public Posts | Nas | Nov 12, 2025 | Complete |
| 21 | Test Follow Button Success | Test that the Button was successfully pressed and updates to show the Session User is now following the User. | Follow Button Success | Nas | Nov 12, 2025 | Complete |
| 22 | Test Unfollow Button Success | Test that the Unfollow button is pressed and updates to show the Session User is no longer following the User | Unfollow Button Success | Nas | Nov 12, 2025 | Complete |
| 23 | Test Feed Page Posts | Test that the Feed page properly shows Posts by followed users In reverse chronological order. | Feed Page Posts | Matt | Nov 11, 2025 | Complete |
| 24 | Test Post Interaction | Test that a user can click on a post. | Post Interaction | Nas | Nov 12, 2025 | Complete |
| 25 | Test Post redirect | Test that once the user clicks on a post, they are redirected to a page dedicated to that post. | Post redirect | Nas | Nov 12, 2025 | Complete |
| 26 | Test Post Page Details | Test that the Post page will show all information for the correct Post | Post Page Details | Matt | Oct 29, 2025 | Complete |
| 27 | Test Post Edit Page | Test Edit page properly shows previous post information | Post Edit Page Details | Nas | Nov 19, 2025 | Complete |
| 28 | Test Post Edit Button | Test Edit submit button sends all information to the backend and saves changes | Post Edit Button | Nas | Nov 19, 2025 | Complete |
| 29 | Test Post Delete Button | Test that the delete button properly removes post from user view | Post Delete Button | Nas | Nov 19, 2025 | Complete |

*From here on is stretch Goals*

| 30 | Test Post Likes | Test that the user can leave a like on a post | Post Likes |  |  | N/A |
| --- | --- | --- | --- | --- | --- | --- |
| 31 | Test Post Comments | Test that users can leave a comment on a post | Post Comments | Nas | Nov 19, 2025 | Complete |
| 32 | Test Multiple Tags | Test that a user can add multiple tags to a post on creation. | Multiple Tags. |  |  | N/A |